## Slide 1
Portal ERP - Project Flow Overview
Client Review Presentation
Date: 06 May 2026
Objective: Show end-to-end workflow, delivery status, and next milestones

## Slide 2
Project Objective and Scope
Objective: Streamline order-to-cash flow for RMC operations
Scope in this phase:
  Work order, batching, dispatch, payment, and billing handoff
  Operational visibility through dashboard and status tracking
  Data consistency across plant operations

## Slide 3
End-to-End Project Flow
1. Enquiry & Planning
>
2. Work Order Creation
>
3. Batch Production
>
4. Dispatch Execution
>
5. Delivery Confirmation
>
6. Billing & Collection
>
7. Dashboard & Reporting
Current sprint focus is Step 4 to Step 6 (Dispatch, Payments, and Billing readiness).

## Slide 4
Current Delivery Status
Completed
  - Dispatch numbering logic
  - Dispatch status capture
  - Payment model and migration
  - Batch workflow integration
In Progress
  - Frontend dispatch form alignment
  - Validation contract hardening
  - End-to-end QA scenarios
Next
  - Migration rollback hardening
  - Client UAT feedback loop
  - Go-live checklist

## Slide 5
Client Timeline and Milestones
Week 1
Stabilize dispatch + payment flow
Week 2
Regression testing and UAT support
Week 3
Release candidate and deployment prep

## Slide 6
Client Review - Required Inputs
Confirm final approval flow for dispatch to billing
Validate payment capture options (full / partial)
Share UAT test users and plant-wise review schedule
Approve target go-live week after UAT sign-off