## Slide 1: Portal ERP - Project Review
Date: 2026-05-06 | Focus: Dispatch, Payments, Batch Workflow

## Slide 2: Executive Snapshot
Sprint theme: Dispatch financial workflow and operational consolidation
Backend readiness: High | Frontend readiness: Medium-High
QA readiness: Medium | Release readiness: Not yet
Overall status: In progress with strong momentum

## Slide 3: Scope Delivered in Current Cycle
Dispatch flow
  FY-based dispatch numbering and transactional create/update flow
  Nested financial and status payload persistence
  Integrated immediate/partial payment capture
Data model and migrations
  New dispatch payments table and Eloquent model
  Payment methods table upgraded with metadata and audit fields
Batch operations
  Stock adjustment and work-order production refresh improvements

## Slide 4: Codebase Change Highlights
Backend: DispatchController, BatchController, DispatchStoreRequest, Dispatch model
New models: DispatchFinancial, DispatchPayment
New migrations: mm_dispatch_payments + payment methods enhancement
Frontend: major updates in Batches/Dispatches components and supporting forms
Build output regenerated (large diff under public/build)

## Slide 5: Risks and Controls
Migration rollback safety for altered payment method table
Payload contract drift between Vue forms and backend request mapping
Payment update semantics for multi-payment scenarios per dispatch
PR/review noise from generated assets mixed with source changes
Mitigation: tests, schema freeze, rollback hardening, PR split strategy

## Slide 6: Delivery Timeline (Next 1 Week)
M1
  Stabilize Dispatch Financial Flow
M2
  Harden Migrations and Rollbacks
M3
  QA Regression and Release Prep

## Slide 7: Next 3 Execution Steps
Freeze frontend/backend payload schema for dispatch forms
Add feature tests for dispatch create/update and payment capture
Validate migration down-paths and FK-safe rollback behavior
Split source changes and build artifacts into separate review units

## Slide 8: Definition of Done
Dispatch lifecycle works end-to-end with financials, status, and payments
Migrations pass reliable up/down verification in staging
Batch-to-work-order stock and production numbers are regression-tested
QA sign-off completed for happy-path and failure-path scenarios
Release package is clean, reviewable, and deployment-ready